COMPANION for John Production Plan & Build Checklist

| Device iPhone 6 Plus (iOS 12.5.8) Apple Watch Series 3 | Stack React + Vite PWA n8n · Qdrant · Immich · Vikunja | Tooling VSCode + OpenCode MiniMax M2.5 Free model |
| --- | --- | --- |

# 1. Project overview

Companion is a Progressive Web App (PWA) built for John, a dementia patient, to provide gentle AI-powered companionship, orientation, distraction, and routine support throughout his day. The app runs in Safari on his iPhone 6 Plus and integrates with his Apple Watch Series 3 for biometric-triggered interventions.

The app is built and hosted entirely on your existing VPS infrastructure — n8n handles all orchestration, Qdrant holds John's memories, Immich serves his photos, and Vikunja manages his routines and medication schedule. No third-party app stores, subscriptions, or external services beyond OpenRouter are required.

# 2. Golden rules for working with MiniMax M2.5

MiniMax M2.5 Free is a capable model but works best when given tightly scoped, single-purpose prompts. The following rules must be followed for every single coding session without exception:

Rule 1 — One file, one task per prompt

Never ask MiniMax to build more than one file or one feature per prompt. Each prompt should produce exactly one file or one clearly bounded function. If a feature spans multiple files, build them one at a time in sequence.

Rule 2 — Always provide full context at the top of every prompt

Begin every prompt with a short context block. Example:

"This is a React + Vite PWA for a dementia patient named John. The app polls a FastAPI backend at https://[vps]/api. We are now building: [task]."

Rule 3 — Specify inputs and outputs explicitly

Tell MiniMax exactly what props a component receives, what API endpoint it calls, what it should display, and what it should emit. Never leave this implied.

Rule 4 — Ask for one function at a time in complex files

If a service file needs five functions, prompt for them one at a time and paste the results together. This keeps the model focused and the output clean.

Rule 5 — Always test before moving to the next task

Each checklist item must be tested and working before the next one begins. Never skip ahead. The checklist is the source of truth — tick it only when the feature works end-to-end in the browser on a real device or simulator.

Rule 6 — Paste errors back in full

When MiniMax produces broken code, paste the complete error message back into the next prompt along with the file it came from. Never paraphrase errors — the model needs the exact text.

# 3. Confirmed tech stack

| Component | Technology | Reason |
| --- | --- | --- |
| Mobile app | React + Vite PWA (Safari iOS 12) | Only viable option for iPhone 6 Plus |
| Biometric trigger | iOS Shortcuts → n8n webhook | No App Store needed, works on iOS 12 |
| Orchestration | n8n (already running on VPS) | Replaces entire custom backend |
| Vector memory | Qdrant (already running on VPS) | RAG store for John's memories |
| Photos | Immich (already running on VPS) | Photo albums + REST API |
| Task / routines | Vikunja (already running on VPS) | Medication & appointment scheduling |
| AI model | OpenRouter (configurable) | Model-agnostic, easy to swap |
| Speech-to-text | Web Speech API (Safari 12) | Built into browser, no install |
| Text-to-speech | Web Speech API (Safari 12) | Built into browser, no install |
| Notifications | PWA polling loop (60s) | Web Push not available on iOS 12 |
| Weather | Open-Meteo API (free, no key) | Morning greeting forecast |
| API gateway | FastAPI (new container) | Thin REST layer, ~400 lines |
| STT fallback | Whisper (faster-whisper Docker) | Local, private, no API cost |
| Database | Postgres (shared with Immich) | Users, meds, routines schema |
| IDE | VSCode + OpenCode | AI-assisted development |
| AI coding model | MiniMax M2.5 Free | Bite-size prompts, focused output |

# 4. Project folder structure

The project is split into two repositories: the PWA frontend and the backend services. Both live on your VPS and are managed via Portainer.

companion-app/
├── frontend/                  ← React + Vite PWA
│   ├── public/
│   │   ├── manifest.json      ← PWA manifest
│   │   └── sw.js              ← Service worker
│   ├── src/
│   │   ├── main.jsx
│   │   ├── App.jsx
│   │   ├── components/
│   │   │   ├── HomeScreen.jsx       ← John's main screen
│   │   │   ├── HelpButton.jsx       ← Big help button
│   │   │   ├── VoiceInterface.jsx   ← STT + TTS
│   │   │   ├── PhotoViewer.jsx      ← Immich photo display
│   │   │   ├── MusicPlayer.jsx      ← Audio playback
│   │   │   ├── BrainGame.jsx        ← Mini games
│   │   │   ├── GreetingBanner.jsx   ← Morning message
│   │   │   └── CarerDashboard.jsx   ← Carer-only view
│   │   ├── services/
│   │   │   ├── api.js          ← FastAPI calls
│   │   │   ├── polling.js      ← 60s polling loop
│   │   │   ├── speech.js       ← Web Speech API wrapper
│   │   │   └── health.js       ← HealthKit Shortcut bridge
│   │   └── styles/
│   │       └── john.css        ← Large text, calm palette
│   ├── vite.config.js
│   └── package.json
│
├── backend/                   ← FastAPI service
│   ├── main.py
│   ├── routers/
│   │   ├── messages.py        ← Polling endpoint
│   │   ├── health.py          ← Biometric webhook
│   │   ├── memories.py        ← Qdrant CRUD
│   │   ├── media.py           ← Music + Immich proxy
│   │   └── routines.py        ← Vikunja integration
│   ├── services/
│   │   ├── qdrant_client.py
│   │   ├── openrouter.py
│   │   └── n8n_client.py
│   ├── Dockerfile
│   └── requirements.txt
│
└── docker-compose.companion.yml  ← Add to Portainer stack

# 5. Build phases & checklist

The build is divided into 9 phases. Each phase must be fully complete and tested before the next begins. Each task maps to exactly one MiniMax prompt session.

| Phase 0 | Environment setup Get everything running locally before writing app code |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 0.1 | Initialise React + Vite project | package.json, vite.config.js | Create a new React Vite project scaffold for a PWA | ☐ |
| 0.2 | Add PWA manifest and service worker | public/manifest.json, public/sw.js | Add PWA manifest and offline service worker to Vite React app | ☐ |
| 0.3 | Create docker-compose for FastAPI + Whisper | docker-compose.companion.yml | Write docker-compose for FastAPI Python service and faster-whisper container | ☐ |
| 0.4 | Scaffold FastAPI main.py with router includes | backend/main.py | Create FastAPI app with CORS, health check endpoint, and router placeholders | ☐ |
| 0.5 | Create Qdrant collections via API | backend/setup/create_collections.py | Write Python script to create Qdrant collections: life_stories, family, merchant_navy, jokes, routines, medication, places, preferences | ☐ |
| 0.6 | Test VPS connectivity from local dev | — (manual test) | n/a — verify n8n, Qdrant, Immich all reachable from dev machine | ☐ |

| Phase 1 | Patient UI shell John's home screen — large, calm, accessible |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 1.1 | Build HomeScreen layout component | src/components/HomeScreen.jsx | Build a full-screen React component for a dementia patient named John. Large text, calm blue/white palette, shows time and date prominently, iOS 12 Safari compatible | ☐ |
| 1.2 | Build HelpButton component | src/components/HelpButton.jsx | Build a large circular button component labelled 'I need help' that calls a prop function onPress. Minimum 180px, high contrast, simple animation on press | ☐ |
| 1.3 | Build GreetingBanner component | src/components/GreetingBanner.jsx | Build a React component that displays a greeting message string as large readable text with a calm background. Receives message prop as string | ☐ |
| 1.4 | Build john.css global styles | src/styles/john.css | Write CSS for a dementia-patient PWA: min font size 22px, high contrast, large tap targets (min 60px), calm colour palette (soft blues and whites), no animations except gentle fade | ☐ |
| 1.5 | Wire HomeScreen into App.jsx | src/App.jsx | Wire HomeScreen component into App.jsx as the default view. Import john.css globally | ☐ |
| 1.6 | Add to home screen meta tags | index.html | Add all required iOS Safari meta tags for standalone PWA mode: apple-mobile-web-app-capable, status bar style, touch icons, viewport | ☐ |

| Phase 2 | Voice interface Speak to John and listen to his replies |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 2.1 | Build speech.js Web Speech API wrapper | src/services/speech.js | Write a JavaScript module that wraps Web Speech API for iOS 12 Safari. Export: speak(text) using SpeechSynthesis, listen() returning a Promise<string> using SpeechRecognition. Handle errors gracefully | ☐ |
| 2.2 | Build VoiceInterface component | src/components/VoiceInterface.jsx | Build a React component with a microphone button. On press: call listen() from speech.js, display transcript, call onMessage prop with the result. Show speaking state visually | ☐ |
| 2.3 | Integrate VoiceInterface into HomeScreen | src/components/HomeScreen.jsx | Add VoiceInterface component to HomeScreen. When onMessage fires, POST the text to /api/messages/respond and speak the response using speak() | ☐ |
| 2.4 | Build messages router in FastAPI | backend/routers/messages.py | Write FastAPI router with POST /messages/respond endpoint. Receives {text, user_id}, queries Qdrant for relevant memories, sends to OpenRouter, returns AI response string | ☐ |
| 2.5 | Build openrouter.py service | backend/services/openrouter.py | Write Python module that calls OpenRouter API. Function: get_response(prompt, context_memories, model='mistralai/mistral-7b-instruct'). Returns response string. Use httpx async | ☐ |
| 2.6 | Build qdrant_client.py service | backend/services/qdrant_client.py | Write Python module wrapping Qdrant client. Functions: search_memories(query, collection, limit=5) returns list of strings. upsert_memory(text, collection, metadata) stores new memory | ☐ |

| Phase 3 | Polling loop & n8n message queue n8n sends messages, the app picks them up |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 3.1 | Build polling.js client service | src/services/polling.js | Write a JavaScript module that polls GET /api/messages/pending every 60 seconds. If a message is returned, call a provided callback with the message text, then DELETE /api/messages/{id} | ☐ |
| 3.2 | Build messages pending endpoint | backend/routers/messages.py | Add GET /messages/pending endpoint to FastAPI messages router. Returns oldest unread message for user_id from Postgres messages table, or null if none. Add DELETE /messages/{id} | ☐ |
| 3.3 | Build Postgres messages table migration | backend/db/migrations/001_messages.sql | Write SQL to create messages table: id, user_id, content, created_at, read_at, message_type (greeting/reminder/intervention/check_in) | ☐ |
| 3.4 | Wire polling into App.jsx on mount | src/App.jsx | In App.jsx useEffect on mount, start polling loop from polling.js. When message arrives, call speak() from speech.js to read it aloud and display it in GreetingBanner | ☐ |
| 3.5 | Build n8n webhook receiver endpoint | backend/routers/messages.py | Add POST /messages/queue endpoint. Receives {user_id, content, message_type} from n8n webhook. Inserts into Postgres messages table. Returns 200 | ☐ |
| 3.6 | Create n8n test workflow — manual trigger | n8n workflow (JSON export) | n/a — manually build in n8n UI: Manual trigger → HTTP Request POST to /api/messages/queue with test greeting for John | ☐ |

| Phase 4 | Morning routine workflow Good morning John — the day starts here |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 4.1 | Build weather service in FastAPI | backend/services/weather.py | Write Python async function get_weather(lat, lon) that calls Open-Meteo API and returns a plain English string: 'Fair with a chance of light rain in the afternoon' | ☐ |
| 4.2 | Build Vikunja integration service | backend/services/vikunja.py | Write Python async function get_todays_tasks(user_id) that calls Vikunja REST API and returns list of tasks due today as plain strings | ☐ |
| 4.3 | Build morning greeting endpoint | backend/routers/routines.py | Write FastAPI endpoint POST /routines/morning-greeting. Calls weather service, Vikunja tasks, searches Qdrant for a morning memory, builds prompt, calls OpenRouter, queues result to messages table | ☐ |
| 4.4 | Build n8n morning routine workflow | n8n workflow (JSON export) | n/a — build in n8n: Cron 7:30am → HTTP POST /api/routines/morning-greeting → done. Export JSON | ☐ |
| 4.5 | Test full morning greeting end-to-end | — (manual test) | n/a — trigger n8n workflow manually, verify greeting appears and is spoken on John's device | ☐ |

| Phase 5 | Biometric trigger Apple Watch → iOS Shortcut → n8n → intervention |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 5.1 | Build health webhook endpoint | backend/routers/health.py | Write FastAPI endpoint POST /health/biometrics. Receives {user_id, heart_rate, steps_last_hour, timestamp}. Stores in Postgres biometrics table | ☐ |
| 5.2 | Build biometrics Postgres table | backend/db/migrations/002_biometrics.sql | Write SQL to create biometrics table: id, user_id, heart_rate, steps_last_hour, timestamp, intervention_triggered boolean | ☐ |
| 5.3 | Build threshold evaluation in n8n workflow | n8n workflow (JSON export) | n/a — build in n8n: Webhook /health/biometrics → IF node (HR > 88 AND steps < 20 AND hour between 7-22) → HTTP POST /api/interventions/trigger | ☐ |
| 5.4 | Build intervention trigger endpoint | backend/routers/messages.py | Write FastAPI endpoint POST /interventions/trigger. Receives user_id. Picks intervention type (joke/story/music/question) based on time of day, builds context from Qdrant, calls OpenRouter, queues message | ☐ |
| 5.5 | Create iOS Shortcut instructions doc | docs/ios-shortcut-setup.md | Write step-by-step instructions to create an iOS 12 Shortcut that reads Heart Rate and Step Count from Health app and POSTs JSON to the VPS webhook URL every 30 minutes | ☐ |
| 5.6 | Test biometric trigger end-to-end | — (manual test) | n/a — manually POST test biometric data to webhook, verify intervention fires and is spoken on device | ☐ |

| Phase 6 | Medication reminders Gentle, persistent, kind |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 6.1 | Build medication schema in Postgres | backend/db/migrations/003_medication.sql | Write SQL for medications table: id, user_id, name, dose, times_of_day (array), instructions. And medication_log: id, user_id, medication_id, scheduled_at, confirmed_at | ☐ |
| 6.2 | Build medication router in FastAPI | backend/routers/medication.py | Write FastAPI router with: GET /medication/schedule (returns today's meds for user), POST /medication/confirm (logs confirmation), GET /medication/pending (returns unconfirmed meds) | ☐ |
| 6.3 | Build n8n medication reminder workflow | n8n workflow (JSON export) | n/a — build in n8n: Cron at each medication time → GET /medication/schedule → queue reminder message → wait 15 mins → GET /medication/pending → if pending, queue follow-up check-in message | ☐ |
| 6.4 | Build MedicationConfirm UI component | src/components/MedicationConfirm.jsx | Build a React component shown when a medication reminder fires. Displays medication name and dose in large text. Has 'Yes I've taken it' button that calls POST /api/medication/confirm | ☐ |
| 6.5 | Wire medication confirm into polling handler | src/App.jsx | In the polling message handler in App.jsx, if message_type is 'medication', show MedicationConfirm component instead of speaking the message | ☐ |

| Phase 7 | Photos & music John's memories on screen and in his ears |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 7.1 | Build Immich proxy endpoint in FastAPI | backend/routers/media.py | Write FastAPI endpoint GET /media/photos?album={name}. Calls Immich REST API, returns list of {id, url, thumbnail_url, description} objects. Requires IMMICH_API_KEY env var | ☐ |
| 7.2 | Build PhotoViewer component | src/components/PhotoViewer.jsx | Build React component that receives an array of photo objects {url, description}. Displays one photo full-screen with large caption. Swipe or button to move to next. Simple fade transition | ☐ |
| 7.3 | Wire photo trigger from AI response | src/App.jsx | If AI response contains the token [SHOW_PHOTOS:album_name], extract album name, call GET /api/media/photos?album=, show PhotoViewer component with results | ☐ |
| 7.4 | Build music serve endpoint | backend/routers/media.py | Add GET /media/music endpoint to FastAPI. Returns list of {title, artist, url} from a configured music directory on the VPS. Files served statically via FastAPI StaticFiles | ☐ |
| 7.5 | Build MusicPlayer component | src/components/MusicPlayer.jsx | Build React component that receives a list of tracks {title, artist, url}. Plays audio using HTML5 Audio API. Shows track name in large text. Play/pause button minimum 80px. Auto-plays on mount | ☐ |
| 7.6 | Wire music trigger from AI response | src/App.jsx | If AI response contains token [PLAY_MUSIC:track_title], call GET /api/media/music, find matching track, show MusicPlayer component | ☐ |

| Phase 8 | Brain games Keep the mind active with familiar, gentle challenges |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 8.1 | Build word association game component | src/components/games/WordAssociation.jsx | Build a React word association game. Shows a word in large text (e.g. 'Ship'). Gives 3 button choices. One is correct related word, two are distractors. Calls GET /api/games/word-question for each question. Shows gentle encouragement on answer | ☐ |
| 8.2 | Build games question endpoint | backend/routers/games.py | Write FastAPI endpoint GET /games/word-question. Queries Qdrant life_stories and merchant_navy collections for a random memory word, generates a question with 3 choices using OpenRouter. Returns {word, choices, correct_index} | ☐ |
| 8.3 | Build photo memory game component | src/components/games/PhotoMemory.jsx | Build a React component that shows one of John's Immich photos and asks 'Where was this taken?' or 'Who is in this photo?' with 3 choices. Receives photo and question as props | ☐ |
| 8.4 | Build BrainGame wrapper component | src/components/BrainGame.jsx | Build a React wrapper component that randomly selects between WordAssociation and PhotoMemory games. Shows a 'Play a game' button on HomeScreen. Returns to HomeScreen after 3 questions | ☐ |

| Phase 9 | Carer dashboard Your window into John's day and his memory bank |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 9.1 | Build carer auth endpoint | backend/routers/auth.py | Write FastAPI simple auth endpoint POST /auth/login with username and password check against env vars. Returns a JWT token. Add JWT middleware to protect all /carer/* routes | ☐ |
| 9.2 | Build memory upload endpoint | backend/routers/memories.py | Write FastAPI endpoint POST /carer/memories/upload. Accepts {text, collection, metadata}. Chunks text by sentence, generates embeddings via OpenRouter, upserts to Qdrant collection | ☐ |
| 9.3 | Build mood/intervention log endpoint | backend/routers/memories.py | Write FastAPI endpoint GET /carer/log. Returns last 50 entries from intervention_log Postgres table: timestamp, trigger_type, message_sent, duration_seconds | ☐ |
| 9.4 | Build CarerDashboard component — memory upload | src/components/CarerDashboard.jsx | Build React carer dashboard with a text area for uploading new memories. Dropdown to select Qdrant collection. Submit button calls POST /api/carer/memories/upload. Shows success confirmation | ☐ |
| 9.5 | Build CarerDashboard — mood log tab | src/components/CarerDashboard.jsx | Add a mood log tab to CarerDashboard. Fetches GET /api/carer/log and displays as a table: time, what triggered it, what was said, how long the conversation lasted | ☐ |
| 9.6 | Build CarerDashboard — medication config tab | src/components/CarerDashboard.jsx | Add medication config tab to CarerDashboard. Lists current medications from GET /api/medication/schedule. Form to add new medication: name, dose, times of day. Calls POST /api/medication | ☐ |
| 9.7 | Add carer route to App.jsx | src/App.jsx | Add /carer route to App.jsx using React Router. Route is protected — if no JWT in localStorage, redirect to /carer/login. Show CarerDashboard component when authenticated | ☐ |

| Phase 10 | Continual learning loop The app gets to know John better every day |
| --- | --- |

| # | Task | File / Location | Prompt chunk for MiniMax | Done |
| --- | --- | --- | --- | --- |
| 10.1 | Build conversation log table | backend/db/migrations/004_conversations.sql | Write SQL for conversations table: id, user_id, started_at, ended_at, transcript (jsonb array of {role, text}), summary text | ☐ |
| 10.2 | Build conversation logging in messages router | backend/routers/messages.py | Modify /messages/respond endpoint to append each exchange to a conversation session in Postgres. Start new session if last message > 10 mins ago | ☐ |
| 10.3 | Build n8n learning loop workflow | n8n workflow (JSON export) | n/a — build in n8n: Webhook fired at conversation end → GET /conversations/latest-transcript → POST to OpenRouter to summarise → extract new facts → POST /carer/memories/upload for each fact | ☐ |
| 10.4 | Build conversation end detection | backend/routers/messages.py | Add logic to detect conversation end (no new message for 5 mins after last exchange). Fire n8n learning loop webhook with conversation_id when detected | ☐ |

# 6. Testing protocol

Every phase must pass all tests below before marking as complete. Test on a real device (John's iPhone or equivalent) wherever possible — Safari on iOS 12 behaves differently to desktop Chrome.

### Per-phase test checklist

- Does it load without errors in Safari on iOS 12?

- Does it work with the screen reader running (basic accessibility check)?

- Are all tap targets at least 60px tall?

- Is all text readable at arm's length in good lighting?

- Does it degrade gracefully when the VPS is unreachable?

- Does it work on a slow 3G connection?

### Voice-specific tests

- Does speak() work in Safari iOS 12 without user gesture issues?

- Does listen() correctly capture speech in a noisy room?

- Does the app recover if speech recognition fails?

### n8n workflow tests

- Trigger every workflow manually before relying on cron schedules

- Verify the full message reaches John's device and is spoken aloud

- Check the Postgres messages table after each workflow run

# 7. MiniMax M2.5 prompt templates

Copy and adapt these templates for every prompt session. The context block at the top is mandatory — do not skip it.

### Component prompt template

CONTEXT:
- App: Companion PWA for John, a dementia patient
- Stack: React + Vite, runs in Safari iOS 12
- Backend: FastAPI at https://[your-vps]/api
- John's name is always "John"
TASK:
Build [ComponentName].jsx
INPUTS (props):
- [propName]: [type] — [description]
BEHAVIOUR:
- [what it does step by step]
OUTPUTS:
- [what it renders]
- [what callbacks it fires]
CONSTRAINTS:
- iOS 12 Safari compatible only (no optional chaining ?., no nullish coalescing ??)
- Minimum font size 22px
- Minimum tap target 60px
- No external libraries beyond React
- Use fetch() for HTTP calls, not axios

### Service/endpoint prompt template

CONTEXT:
- App: Companion for John (dementia patient PWA)
- Backend: FastAPI (Python 3.12), async
- Services available: Qdrant at http://qdrant:6333
  OpenRouter API key in env OPENROUTER_API_KEY
  Postgres at env DATABASE_URL
  n8n at http://n8n:5678
TASK:
Build [function/endpoint name] in [filename]
INPUT:
- [parameter]: [type] — [description]
OUTPUT:
- [return type and shape]
BEHAVIOUR:
- [step by step what it does]
CONSTRAINTS:
- Async functions only
- Use httpx for HTTP calls
- Handle connection errors gracefully, return None on failure
- No print statements — use Python logging

# 8. VPS Docker additions

Add these two services to your existing Portainer stack. Everything else already runs on your VPS.

# docker-compose.companion.yml
# Add to your existing Portainer stack
services:
  companion-api:
    build: ./backend
    ports:
      - "8001:8001"
    environment:
      - QDRANT_URL=http://qdrant:6333
      - N8N_URL=http://n8n:5678
      - IMMICH_URL=http://immich-server:3001
      - IMMICH_API_KEY=${IMMICH_API_KEY}
      - VIKUNJA_URL=http://vikunja:3456
      - VIKUNJA_API_KEY=${VIKUNJA_API_KEY}
      - OPENROUTER_API_KEY=${OPENROUTER_API_KEY}
      - DATABASE_URL=${DATABASE_URL}
      - JWT_SECRET=${JWT_SECRET}
      - JOHN_LAT=53.8317   # Barrowford latitude
      - JOHN_LON=-2.2340   # Barrowford longitude
    restart: unless-stopped
    networks:
      - your-existing-network
  whisper:
    image: fedirz/faster-whisper-server:latest-cpu
    ports:
      - "8000:8000"
    volumes:
      - whisper-models:/root/.cache/huggingface
    restart: unless-stopped
    networks:
      - your-existing-network
volumes:
  whisper-models:

# 9. Qdrant memory collections — seed data guide

These are the collections to create on day one. Start filling them immediately — the more memories John's app has, the better the AI can personalise every interaction.

| Collection | What to put in it | Example entry |
| --- | --- | --- |
| merchant_navy | Stories from his time at sea, ships, ports, shipmates, voyages | John served on the SS Orion in 1967, sailing from Liverpool to Cape Town. His best friend on board was a man called Geordie from Sunderland. |
| family | Names and relationships of all family members, shared memories | John has a son called [name] who lives in [place]. They go fishing together at Stocks Reservoir most summers. |
| life_stories | Key life events, places lived, jobs held, significant moments | John was born in Burnley in 1945. He attended St Mary's school and left at 15 to work at the cotton mill before joining the merchant navy. |
| jokes | Jokes and funny stories John enjoys — the more the better | Why don't scientists trust atoms? Because they make up everything! John always laughs at this one. |
| preferences | Food, music, TV, football team, favourite places, routines | John loves a cup of strong Yorkshire Tea with two sugars. His favourite biscuit is a custard cream. |
| places | Home address, local landmarks, orientation anchors | John lives at home in Barrowford, Lancashire. The local pub he used to visit is the White Bear on Gisburn Road. |
| routines | What a normal day looks like for John | John usually wakes around 7:30am. He likes to sit in his chair by the window with his morning tea before getting dressed. |
| medication | Medication names, doses, appearance, what they are for | John takes a small white round tablet called Donepezil every morning with breakfast. It helps with his memory. |

# 10. Quick reference — key URLs

Note: Replace [vps] with your actual VPS domain or IP throughout the project.

FastAPI docs                https://[vps]:8001/docs

Qdrant dashboard            https://[vps]:6333/dashboard

n8n workflows               https://[vps]:5678

Immich                      https://[vps]:2283

Vikunja                     https://[vps]:3456

Companion PWA (John)        https://[vps]:5173 (dev) / https://[vps] (prod)

Carer dashboard             https://[vps]/carer

Portainer                   https://[vps]:9443

Open-Meteo docs             https://open-meteo.com/en/docs

OpenRouter models           https://openrouter.ai/models

You've got this. Build it for John — one task at a time.